University of Derby - Department of Computing & Mathematics

# Independent Studies – Project Progress Sheet

| Student Name: | Ioannis Vardakis | Date of Meeting: | 15/04/2026 |
| --- | --- | --- | --- |
|  |  | Number of Meeting | 3 |
| Work Done Since Last Meeting: - Conducted background research on pneumonia detection using artificial intelligence. - Reviewed related literature on deep learning and medical image classification. - Selected the project topic and clarified the main objectives of the study. - Explored possible datasets for chest X-ray image classification. - Started planning the methodology and system development process. |  |  |  |
| Problems encountered and suggested solutions: - Difficulty in selecting the most suitable dataset for the project. - Limited understanding of which deep learning model is most appropriate for medical image classification. - To address these issues, further dataset comparison and additional research on suitable pretrained models will be carried out. |  |  |  |
| Work proposed during the next period: - Finalise the dataset selection for the project. - Begin data preprocessing and organisation. - Select the initial deep learning model architecture. - Start implementing the first version of the system in Python/TensorFlow. - Continue writing the literature review and methodology sections. |  |  |  |
| Project supervisor’s comments (including comments on project progress, student’s commitment/attitude, time management, etc.): |  |  |  |
| Project supervisor’s Signature: Date of next meeting: 30/04/2026 Vassilis Markos |  |  |  |